iNtegrate2 Ad-hoc Committee Report

January 2016

- iNt2 project team members met on 12/16 & 1/20

- Weekly meetings continue for HR, Finance, and Technical integrations at the NSHE level

- 2 users from GBC have completed the Report Writer Training by Workday

- NSHE iNtegrate 2 Project update:  http://www.integrate2.nevada.edu/latest-news/2016/1/8/integrate-2-project-update-jan-4-8-2016

- Training Liaison Group at the NSHE level is still discussing how training will happen for the institutions

- Project Director, Pete Zipkin released the iNtegrate2 Project Milestone Update which was distributed to the Campus Executive Committee and the Executive Steering Committee

- There is now a page on the NSHE iNtegrate2 website for FAQs. Here is the link: http://www.integrate2.nevada.edu/faq1

- P1 was release and data validation & testing has begun

- Locations codes were loaded into the P1 instance and Sonja reviewed this data with the NSHE business analyst

- Greg Molyneux has been nominated as GBC’s representative to the ID Management, network/email access, and NSHE review for consolidation. NSHE is preparing an RFP.

- P1 Phase 2 testing will be from 2/8 – 2/24

- Next GBC meeting is scheduled for 2/17