iNtegrate2 Ad-hoc Committee Report

Workday software implementation for Human Resources & Finance

August 2016

- The iNtegrate2 Workday project timeline is set for a go live in October 2017

- Weekly meetings for HR and Finance continue at the NSHE level with GBC project team members participating

- Bi weekly meetings continue for Points of Contact, Technical Integrations, Reporting and Training. Monthly meetings are being held for Change Management & Data Governance.

- GBC is participating in a weekly conference call with NSC, TMCC, WNC to review how the project is working for the smaller institutions

- Workday upgraded to version 27

- Data clean up & validation continues with HRMS data, Fund to Fund & ledger mapping and Supervisory Org validation.

- At the NSHE level, they are beginning end to end testing.

- Oct 11th - 13th,  GBC hosted the NSHE iNtegrate2 training group to begin work on the training curriculum and planning

- NSHE held demo sessions on GBC campus on Wed 10/12, and will be held again on campus in January 2017

- NSHE is also evaluating a Single Sign On (SSO) solution Okta that may be implemented before Workday go live.

- NSHE is evaluating asset planning & budgeting tools

- The next GBC team meeting will be on 10/19/2016