GBC iNtegrate meeting minutes 12/16/09

Berg Hall Conference Room

10am-11am

Attendees:

| Carl Diekhans | Laura Smith |
| --- | --- |
| Mike McFarlane | Tawny Crum |
| Lynn Mahlberg | Lijuan Zhai |
| John Patrick Rice | Cynthia Vaughn-Giles |
| Susanna Dorr | Jan King |
| Jeff Cox | Sonja Sibert |
| DJ Smith | Lora McCarty |
| Kat Hearon |  |

Topics:

- Co-pilot implementation plan – timelines & go live dates

  - Review 2010 timeline of Module IDPs and Go-lives

- Readiness Assessment

  - Meeting set on 1/7 for Modules to review 2010 project readiness assessment questionnaire.  Steering Committee readiness assessment will be completed by Administration, meeting set for 1/12.

- Meetings review – MLs on Mondays 1-2pm, ASGs, IDPs

  - Reviewed meeting participated required

- NSHE Project Office – Project Management Support

  - Discussed items that may be available from the NSHE Project Office to help support GBC with Project management

- Training/off sites (how does this fit into timeline and staffing?)

  - Discussed that we need to be thinking about how to train our users with our complex duties.  An example – how do we train our Branch Campuses all they need to know.

  - Susanna Dorr has offered to help assist with a PS glossary and training some people how to create online tutorials for assisting with training our users.

- Updates – R25, ASG, SI, PL, Student Email

  - R25 (Resource 25 room scheduling software) being implemented by Anneta Sharples & Dorinda Friez.  It will interface with PS.

  - ASG – Advisory Support Groups were implemented for each module to address the needs of the shared Instance

  - Shared Instance – is meeting once a week to discuss all issues that impact the shared instance

  - NSHE Project Leads -  Meetings twice a week to provide communication and resolve issues between institutions

  - Student Email update provided by Jeff Cox – Will be going to gmail due to the loss of SWAMI web server.  It will be called GBC Bighorn Mail and students will be assigned a gmail account but it will appear as @gbcnv.edu