iNtegrate Ad-hoc Committee Report

January 2011

- Admissions go-live was 01/11/2011 no major issues, but no applications for Fall 2011 have been received so far.

- GBC had its iNtegrate  Module Leads meetings on Friday, December 17th and Friday, January 7th.  The next scheduled meeting is January 14th.

- Faculty Center Presentation is set for spring in-service by Linda Uhlenkott and Cindy Hyslop.

- Communications Committee working with Susanna in regards to Portal.  Efforts are being made to have students update home and email address for communications.

- Cashiering training was completed in December for Ely, Winnemucca, and Battle Mountain Centers.

- Academic Advising is hoping to have all 378 coding schemes completed within one month.

- Support staff both in Elko and the other centers is working on the class schedule review and input for Fall 2011.

- CCI Consultants continue to visit GBC to assist with the implementation and setups.

- Enrollment conversion is taking place and will be complete on January 14th.