GBC iNtegrate Meeting

February 18, 2011

Minutes

BHCR 2-3pm

Present: Laura Smith, Marsha Holford, Lora McCarty, Anneta Sharples, Susanna Dorr, Sonja Sibert, DJ Smith, Keitha Donovan, Cathy Fulkerson, Janie Moore, Micheline Craig, Ginger Holladay-Houston (SCS), Kat Hearon, Jodi Gerrits, Tawny Crum, Tony Villalobos, Linda Uhlenkott

R25-   Previous problems fixed and import was a success. Room transfer test not a success.  Classes are working.

Admissions – Continuing students will only receive paper letter with new password and user ID.  In dual entry for residency.

Academic Advising – Will be working with DJ Smith first week of March to work on security matrix.  Continuing to work on Bachelor degree coding schemes.

Class Schedule update – Completed training for all centers.  Able to get IAV course entered.  Talked to directors, will be staying with reserved capacity.  Will have possibility of students being turned away. Will use report for rejected or students unable to enroll.   Currently cleaning up notes from SIS to PS.  Rollover in April for Spring 2012.

Financial Aid – Had discussion on census date and at this time will be after the 100% drop date.  Copied setup from TEST to PRD.  Setup communications letter for missing documents and ISIR Suspense letters.  Ran 1st ISIR load into production on 02/15.  Created query to find students who suspended.  Emailed students thru PS regarding Bio/Demo issues.  Found 45 students who did not load due to no degree listed in PRD. Tested our missing document letter in test and will be ready to send those out next week. Wrote BPG for running missing documents.

Student Financials – Cheri at SCS went thru departmental receipts, will do these thru PS.  Made communication regarding payment plan.  If first payment missed will be enrollment cancelled, 2nd, 3rd, and 4th payments will get late fees. Will have training with centers for final go-live. Security has been planned out for cashiers.  Will be working with DJ regarding security.

Student Records – Center training 02/14 and 02/15 – were able to go over Admissions, CPP, Enrollment, Bio/Demo, and the 2nd round of class schedule training.   Will go out in March and April for another  training.  Are live with residency data.  Doing more conversions.  Validated test score data.

Security & Technical – Technical ASG met this week regarding availability of the help desk to have the ability to reset passwords in PS, looking into mod.

Portal –  On hold waiting for input.  Continuing to work on add/change/cancel.

Next meeting –March 4th in BHCR