GBC iNtegrate Meeting

March 4, 2011

Minutes

BHCR 2-3pm

Present:  Lynn Mahlberg, Cindy Hyslop, Katherine Hearon, Jodi Gerrits, Tawny Crum, Dorinda Friez, Laura Smith, Marsha Holford, Lora McCarty, Sandy Quijada, Anneta Sharples, Susanna Dorr, Sonja Sibert, DJ Smith, Keitha Donovan, Ginger Holladay-Houston (SCS)

R25 – Doing WebEx with CollegeNet and SCS. Successfully imported information from PS to R25. Almost ready to run optimizer.

Admissions – Working with Mark from CCI. Everything in Admissions is automated. March 14 – begin generating student letters with plans to do a massive mailing on March 28.

Academic Advising – Brenda from CCI and Laura were in Elko this week. Learned how to review audit, how to build course list, and reviewed the validation process. Participated in conference call on validating transfer credit rules and articulated data.

Class Schedule update – Met with Lisa and Pat on WebCampus classes. Set up Phyllis with bookstore/book order schedule and preview link. Comfort level higher for centers and department support staff.

Communications Committee – New phone line in A&R (753-5087) will be the main line for student help. Two additional lines will be added later this month and the main line will roll to these lines when busy. FAQs in process; portal look-up password working now.

Financial Aid – Upload ISIRs, and sent out suspense emails, manually added awards and disbursed funds, tested calculator in IDP, tested SAP satisfactorily.

Student Financials – updated “Go live” task list, implementation of dept. receipts interface to Advantage, and fee calculation testing. Cheri and Renee  from SCS here next week.

Student Records – Test scripts, BPGs, 3rd party degree mods, query written to put phone number on class rosters. Met with Darella  on security, 3Cs and integrative testing, A&R transfer credit validation.

Portal – Class add/change/cancel forms getting closer, portal clean up, looking at option of adding links on faculty webpage to strategic plan, evaluations, book orders, etc.

Security & Technical – Security role updates, updates and testing with SR, mod to change passwords.

Other –  Status reports will now be copied to Dorinda due to the resignation of Micheline. Half credit classes, etc. need email. For those not familiar with computers, online orientation available.

Next meeting –March 18th in BHCR