GBC iNtegrate Meeting

March 18, 2011

Minutes

BHCR 2-3pm

Present:  DJ Smith, Julie Byrnes, Susanna Dorr, Lora McCarty, Dorinda Friez, Janie Moore, Cindy Hyslop, Mike McFarlane, Jodi Gerrits, Kat Hearon, Keitha Donovan, Mark Fraga, Tony Villalobos, and Ginger Holladay-Houston (SCS).

R25 – The interface is fully functional between R25 and PeopleSoft (both directions). Currently creating searches for each center. Information is required for Pahrump to build partitions for their classes. Space organizations have been created for each location. Optimizer will be tested next week in TST.

Admissions – Receiving apps for fall semester. 9,000+ letters will be created Monday with password and IDs. Mailing scheduled for March 28.

Academic Advising – No report.

Class Schedule update – Add/Change/Cancel program ready to test. An introduction of the new system is scheduled for Tuesday, March 22, at 1:00 p.m. in LH 111. Support staff in Elko and Centers will lose access to class input in PeopleSoft on March 28.

Communications Committee – No report.

Financial Aid – No report.

Student Financials – Set up run control in PROD with nightly processes for Go-Live. Setting up security in SHT and PROD environment. Continue testing GL and department receipts. Training next week at Centers.

Student Records – SGA/Housing enrollment date tentatively changed to April 11, Enrollment appointments on 4/12, Open enrollment on 4/13. Signed off on multiple conversions. Had meeting with consultant to discuss go live checklist , class schedule waitlist, and student option for audit.

Portal – Portal in good shape. Log-in page ready for public viewing. Adjusting contents.

Security & Technical – Notice on MOD for ability to change student passwords, role given to Help-Desk staff. ASG meeting on Wednesday.

Other –  Cindy and Linda will possibly do faculty training in August during in-service. An earlier session will be conducted for CTE faculty. Cindy expressed concern about new students that apply that don’t have email addresses and how logins for the computer labs will be created in Fall 2011. DJ said the computer lab logins are being discussed. Also discussed query training and how reporting will be handled over the next year or so.

Next meeting –March 25th in BHCR