iNtegrate Ad-hoc Committee Report

March 2011

- Final preparations are underway for Fall 2011 enrollment opening in Peoplesoft the week of April 11th.

- Letters will be sent out students with their Peoplesoft user ID and password by the end of March.

- Project Leads continue to meet at least once a week.

- Module Leads meet approximately twice a month.

- Shared Instance Project Leads continue to meet on a regular basis.

- GBC had iNtegrate module leads meetings on February 18th, March 4th and March 18th.  The next scheduled meeting is March 25th.

- Consultants from the various modules continue to visit GBC to assist with implementation and setups.

- Enrollment conversion was completed and transfer credit conversion is in process.

- Additional training for the centers for cashiering is scheduled for the weeks of March 21st and March 28th.