GBC iNtegrate Meeting

April 29, 2011

Minutes

Berg Hall Conference Room 2-3pm

Present:  Scott Nielsen, Kat Hearon, Sandy Quijada, Cindy Hyslop, Anneta Sharples, Susanna Dorr, Marsha Holford, Dorinda Friez, Jodi Gerrits, Julie Byrnes, Sonja Sibert, DJ Smith, Laura Smith, Ginger Holladay-Houston (SCS), Renee Davis (SCS).

Admissions –Going well. Receiving phone calls and resetting passwords.

Academic Advising – 31 plans coded in PROD, testing, common course numbering issues, security issues; reporting requirements to consultant.

Financial Aid – Reviewed SAP rules effective 7/1/11 and created SAP letters; created a QBU to add a popup message that will display when FAFSA is received. Researching issue that students have with their number of credits and time allowed to complete degree; students may be placed on financial suspension if not completed in 150% of the time.

Student Financials – Finalizing ACH with Bank of America and TouchNet. Set up of financial aid item type GL strings; and finalized setup of Troy check printing software.

Student Records – Cynthia is working on queries; working with A&R to get security roles, and also trying to figure out the dynamic date process.

Reporting – No report.

Portal – Will remove “My Favorites” from portal as it isn’t working, as well as the layout and content links. Created a report for Bob from schedule data for the IAV sections. Susanna will be gone the entire month of June.

Security & Technical – Faculty training this week. Setting up roles and creating passwords for faculty.

Faculty Center – Training class held this morning was full and had attendees from other centers on IAV. In the future, would like to change training methods to smaller groups or possibly department and center training sessions. Adding some items to the handout and will provide to Susanna to post on the web.

Other –

Next meeting – June 3 BHCR.