GBC iNtegrate 2 Minutes 11/18/2015

GBC – BHCR

Pahrump – PVC 115

2:30-4pm

Attendees: Sheri Baker, Justine Stout, Tami Potter, Jeannie Bailey, Sonja Sibert, Lora McCarty

Topics

- HR Update – Data validation continues, workday inventory reports, Sonja has been asked for academic units (departments) that are reported in PeopleSoft

- Finance Update – FDM model mapping continues, not all active accounts were on data pull so revisions had to be done

- Grants Update – continue sending information as requested, and table was setup for who we electronically draw cash requests from for grants

- Security & Integrations Update – no security update, integration update is that weekly meetings are continuing, and all vendors should be contacted by end of December.

- Project Communication email – are sent out weekly or bi-weekly and Sonja forwards them to all of GBC.

- P1 testing & data validation – pushed to Dec, delays P1 testing, originally all institutions were testing but now power users will be testing and then all institutions will be doing data validation.

- Other – Friday meeting to discuss financial reporting, meeting is for what to convert and what not to convert; not all modules are on the same timelines for which instance they are working in; expanded group will be joining our meeting probably in January

- Next Meeting – December 16