iNtegrate2 Ad-hoc Committee Report

August 2016

- The iNtegrate2 Workday project timeline has been re-evaluated for a go live in October 2017

- Change in NSHE project leadership early this summer that has helped refocus the project for all of NSHE

- NSHE held reboot sessions in the North & South and provided GBC with an IAV project reboot meeting on August 10th

- Weekly meetings for HR and Finance continue at the NSHE level with GBC project team members participating

- Bi weekly meetings have started for Points of Contact, Technical Integrations, Reporting and Training

- GBC team meetings were on June 15, 2016 & July 20, 2016

- GBC is participating in a weekly conference call with NSC, TMCC, WNC to review how the project is working for the smaller institutions

- In October, GBC will be hosting a iNtegrate2 training week long meeting and possibly team members from the NSHE iNtegrate2 Project Management Office

- NSHE is also evaluating a Single Sign On (SSO) solution that may be implemented during the project

- Next meeting will be on September 21th