iNtegrate2 Ad-hoc Committee Report

Workday software implementation for Human Resources & Finance

November 2016

- The iNtegrate2 Workday project timeline is set for a go live in October 2017

- Weekly meetings for HR and Finance continue at the NSHE level with GBC project team members participating

- Bi weekly meetings continue for Points of Contact, Technical Integrations, Reporting and Training. Monthly meetings are being held for Change Management & Data Governance. Bi weekly meeting for Training group will start in December.

- GBC is participating in a weekly conference call with NSC, TMCC, WNC to review how the project is working for the smaller institutions

- Data validation is complete for HR & Finance data.

- At the NSHE level, they are beginning end to end testing. Playbacks sessions will be the week of Nov 14th. These sessions will review procedures in Workday for the testers. Then the teams will be testing 11/21 – 1/20.

- NSHE held demo sessions on GBC Elko campus will be held Thursday 1/12/2017 with sessions being IAV to Ely, Winnemucca, Pahrump & Battle Mountain.

- NSHE is evaluating asset planning & budgeting tools

- The GBC Team met on 10/19/2016

- The next GBC team meeting is scheduled to meet on 12/21/2016. November’s meeting was cancelled due to testing.