iNtegrate2 Ad-hoc Committee Report

Workday software implementation for Human Resources & Finance

December 2016

- The iNtegrate2 Workday project timeline is set for a go live in October 2017

- NSHE will hold demo sessions on GBC Elko campus on Thursday 1/12/2017 with sessions being IAV to Ely, Winnemucca, Pahrump & Battle Mountain.  There will be 2 of the same sessions with one in the morning and one in the afternoon.

- GBC Finance representatives attended Testing preparation in Las Vegas the week of 11/14/2016.

- GBC team is working through testing scenarios through 1/20/2017

- Additional work on the project, besides testing, that is currently in process- training material development and validation, data validation & clean up, report development, data governance advisement, demo preparation for January, and updating Workday for new Administrative Faculty Salary Schedule passed by BOR. This is in addition to the team’s regular work load of just being responsible for their functional areas in Workday and regular GBC day to day duties.

- The next GBC team meeting is scheduled to meet on 12/21/2016. November’s meeting was cancelled due to testing.

- Bi weekly meetings continue for Points of Contact, Technical Integrations, Reporting and Training. Monthly meetings are being held for Change Management & Data Governance. Bi-weekly meeting for Training group will start in December.