iNtegrate2 Ad-hoc Committee Report

Workday software implementation for Human Resources & Finance

October 2017

- The iNtegrate2 Workday is live as of October 1, 2017. This the new Human Resources and Finance software being implemented for all of NSHE.

- GBC team met on 10/4. The team discussed go live, current issues, and future trainings.

- GBC team’s next scheduled meetings are 10/18/2017 and 11/1/2017.

- GBC attends an 8am and a 4:30pm meeting daily with NSHE to review the day and any outstanding issues. This will continue through the month of October.

- Trainings are being held on 10/17 for Pcards and 10/19 for Supplier Invoice entry.

- Payroll for bi-monthly pay was processed on 10/10.

- Leave requests, viewing payslips, spend authorizations and expense reports are types of items processing through Workday

- Subject Matter Expert group meetings & Integration meetings continue to be held weekly. Biweekly meetings continue for Reporting, Security, and Training.