iNtegrate2 Ad-hoc Committee Report

Workday software implementation for Human Resources & Finance

November 2017

- Workday has now been live for over 30 days.

- GBC team met on 10/18 & 11/1. The team discussed current issues and future trainings.

- Finance ran the 1st journal runs in Workday and cutting checks to Vendors. Suppliers need to register in the online supplier registration.

- Tips & Tricks for Travel was held on 10/24.

- Grant award data was updated & validated.  Each award (grant) has multiple tasks and those all had to be entered.

- GBC team’s next scheduled meeting is 12/13/2017.

- Payroll for monthly pay was processed on 10/26 and in accounts for 1st of the month and went well.

- Leave requests, viewing payslips, spend authorizations and expense reports are types of items processing through Workday

- 1st quarterly reporting will be in January.

- Governance structure starts in November with meetings being scheduled for various working and governance groups.